Scope of Work

Team Member(s): Cody Hunter, Rylee Renner, Schaefer Rogers, and Gavin Rothmeyer

Date submitted for review: February 27, 2026

Submitted to: Civil and Environmental Engineering Department faculty

Project #5: Examine TCR Violations across 5 States (Water Quality #2)

Project Goals

A research team at the University of Massachusetts Amherst (UMass Amherst) has asked our group to aid in their study of Total Coliform Rule (TCR) violations across the United States. The goal of this project is to conduct a thorough analysis of the Safe Drinking Water Information System (SDWIS) and provide UMass Amherst with helpful information to aid in their research. Specifically, the group will look at TCR violations across 5 different EPA regions (one state in each region) to better understand where these violations occur in the U.S and differences between them. In addition, the group wants to determine the potential reasons for differences in these TCR violations. While completing this analysis, the group will also note differences in TCR violations between small and large water systems to draw a conclusion of which system presents more violations and possible reasons associated.

Project Tasks

The following tasks will be required by the professional engineering team to complete the project goals.

Task 1: Data Analysis

For this study, violation records will be obtained from the Safe Drinking Water Information System (SDWIS) database to analyze TCR violations across multiple states, representing different EPA regions. Utilizing the SDWIS database, relevant information will be identified and downloaded. This data will be compiled cleanly into a .csv file for analysis. The data will be cleaned and organized by addressing any missing values and possibly converting data types where needed. Some additional research may be necessary here to understand the SDWIS terminology, EPA system-size definitions, and other context so the data can be correctly interpreted.

Task 2: Project Code

To examine TCR violations across five states, a Python coding environment will be utilized to easily analyze the data. Several packages will be imported such as pandas for data manipulation and matplot for visualization purposes. A function may be defined to streamline repeated tasks, such as summarizing violations or comparing large and small water systems. Visualizations will be created to represent TCR violations over time and to compare violation trends across EPA regions and systems of different sizes. Throughout the coding process, documentation of each coding decision will be made using comments in Python.

Task 3: Scenario Development and Testing

Several analytical scenarios will be developed to ensure the analysis accurately reflects the TCR violations across the United States. The scenarios will be designed to evaluate how TCR violations differ across states, EPA regions, and between small and large water systems. Each scenario will focus on a specific comparison such as TCR violation trends over time for a single state, multiple states, different EPA regions, and isolating differences between large and small water systems within the same regions. After scenarios have been designed, the Python code will be used to test them by filtering data, summarizing violation counts, and generating visualizations that describe the data in a meaningful way. This testing will also verify that the code produces consistent results and confirming that the visualizations accurately represent the data. Throughout the process, the team will document any assumptions, limitations, or sources of bias.

Task 4: Documentation and Reporting

All findings will be documented and compiled in a report prepared for the UMass Amherst Water Research Team. A Jupyter Notebook presenting the code structure in sequential order, alongside the results from the project. Next, a document annotating the code will describe all logic in detailed explanations. The written report (technical and non-technical executive summaries) will include an introduction, methods, results, and discussion sections. There will be an established GitHub repository storing all code along with a README file with User Guide information. Finally, a Gantt Chart will display all tasks and milestones for the project.

Project Deliverables

Summarized in the table below are the deliverables, their file names, and their corresponding due dates.

Table 1. Summary of Deliverables

| Deliverable | File Name | Due Date |
| --- | --- | --- |
| Gantt Chart | CIVE202_Spring2026_ENVRN-02-14_Project5_GanttChart | 03/06/26 |
| Flow Diagram | CIVE202_Spring2026_ENVRN-02-14_Project5_FlowDiagram | 03/13/26 |
| Scope of Work (SOW) | CIVE202_Spring2026_ENVRN-02-14_Project5_SOW | 02/27/26 |
| Python Code | CIVE202_Spring2026_ENVRN-02-14_Project5_PythonCode | Final Date Unknown Initial Date: 04/03/26 |
| Annotated Code Document (ACD) | CIVE202_Spring2026_ENVRN-02-14_Project5_ACD | Final Date Unknown Initial Date: 04/03/26 |
| Time Sheet | CIVE202_Spring2026_ENVRN-02-14_Project5_TimeSheet | Final Date Unknown Initial Date: 04/03/26 |
| Written Report | CIVE202_Spring2026_ENVRN-02-14_Project5_Report | Final Date Unknown Initial Date: 04/03/26 |
| GitHub (All Files Used) | GitHub Repository Link | Final Date Unknown Initial Date: 04/03/26 |